| Date | 03 October 2026 |
| --- | --- |
| Team ID | SWTID-2026-7735 |
| Project Name | Auto Ticket Classification using Flow Designer |
| Maximum Marks | 4 Marks |

Acceptance Testing

UAT Execution & Report Submission

1. Purpose of Document

The purpose of this document is to explain the comprehensive test coverage and open issues of the 'Auto Ticket Classification using Flow Designer' project at UAT release.

2. Defect Analysis

| Resolution | Severity 1 (Critical) | Severity 2 (High) | Severity 3 (Medium) | Severity 4 (Low) | Subtotal | Resolution % |
| --- | --- | --- | --- | --- | --- | --- |
| Fixed & Verified | 0 | 1 | 3 | 4 | 8 | 100% |
| By Design | 0 | 0 | 1 | 1 | 2 | 100% |
| Duplicate | 0 | 0 | 1 | 0 | 1 | 100% |
| Won't Fix | 0 | 0 | 0 | 0 | 0 | N/A |
| Not Reproduced | 0 | 0 | 0 | 0 | 0 | N/A |
| Totals | 0 | 1 | 5 | 5 | 11 | 100% Resolved |

3. Test Case Analysis

| Functional Section | Total Cases | Not Tested | Fail | Pass |
| --- | --- | --- | --- | --- |
| Custom Table & Schema Configuration | 4 | 0 | 0 | 4 (100%) |
| Dictionary & Dependent Choices | 4 | 0 | 0 | 4 (100%) |
| Flow Designer Trigger & Conditions | 5 | 0 | 0 | 5 (100%) |
| Record Update Classification Actions | 4 | 0 | 0 | 4 (100%) |
| Caller Email Notification Engine | 3 | 0 | 0 | 3 (100%) |
| Update Set Packaging & XML Export | 2 | 0 | 0 | 2 (100%) |
| Total Suite Evaluation | 22 | 0 | 0 | 22 (100% Pass) |